# Project Brief — Bijlmermeer Urban Renewal Case

SYNTHETIC DEMO — illustrative training case, not an authentic project record.

# Synthetic status and purpose

SYNTHETIC DEMO — illustrative training case, not an authentic project record. This brief is a fabricated project input designed to test document classification. It uses public context but does not represent a commission by the Municipality of Amsterdam or any named stakeholder.

# Brief

Prepare a concept-level renewal framework for a representative Bijlmermeer superblock in Amsterdam Zuidoost. Retain the social and spatial value of generous green space while improving everyday safety, climate resilience, accessibility, and housing choice.

# Illustrative programme

Test three retrofit options for 420 existing homes; introduce approximately 180 new mixed-tenure homes at street edges; convert 2,400 square metres of underused service frontage into community, mobility, and small-business space; and create a 1.2-kilometre blue-green connector.

# Success criteria

No net loss of publicly accessible green area; an accessible route to transit within 400 metres of each residential entrance; a resident continuity plan; a clear structural and flood-risk evidence chain; and a staged cost and procurement strategy.

# Decisions required this phase

Select repair versus replacement principles, agree the movement hierarchy, locate rainwater storage, define the first delivery package, and identify evidence that must be confirmed before planning submission.